900 Woito Station Road, RR # 4, Pembroke, ON, K8A 6W5

Phone: 613-735-7537 ext. 222    Fax: 613-735-1837

E-Mail: lbenjamin@ovwrc.com    www.ovwrc.com

Request for Quote (RFQ) – Installation of New Overburden Groundwater Monitoring Wells

ADDENDUM # 1

RFP Specifications

Current:

1.  The estimated start date will be August 24, 2026.

Addendum:

1.  Work must be completed by October 9, 2026.